## Slide 1
Paul Hendricks
phendricks@fairviewtexas.org
pmh1004@sbcglobal.net
469-667-7750
McKinney Airport
Master Plan
Update
May 1, 2018

## Slide 2: McKinney Airport Master Plan
The recommended Master Plan Concept for proposed development potential over the next 20+ years
A detailed Capital Improvement Program associated with potential airport development
An environmental overview of the proposed development
Airport Master Plan Update Study is a Recurring FAA Requirement to ensure Airport Readiness and Adequacy for Future Capacity

## Slide 3: Phased Funding Profile
  Short Term (1 – 5 years): $124,000,000
  Construct General Aviation Terminal (EDC/CDC Support)
  Acquire Land
  Extend Hangar Taxilane access
  Extend Runway 18-39 1,500’
  Intermediate Term (6 – 10 years): $37,000,000
    Lighting, Hangar access
  Long Term (11 – 20 years): $383,000,000
  Construct Parallel Runway
  Construct Commercial Service Complex
  Construct Parking Complex
  Taxiway Modifications
Total Program: $544,000,000

## Slide 4: Action Item Update
Maintain interface with McKinney staff
Status: Met with Airport Manager Ken Carley on April 24
Attendees: Julie Crouch, Ray Dunlap, Paul Hendricks
Summary:
  Master Plan still in review and anticipate some changes
  Focus on economic input and value: best uses of the airport
  New runway may not be needed for 20+ years
  Runway extension – heavy weight take-offs
  Economic impact studies – underway
  Environmental impacts studies will be required for all updates
  Current efforts: New General Aviation Terminal and additional hangar (40K sq ft)
  Anticipate presentation to McKinney Council Summer 2018
  Requested continued interface with Fairview - information

## Slide 5: Action Item Update
Maintain interface with McKinney staff: Update Airport Advisory Team
Status: Ken Carley Met with Advisory Team on April 24
Attendees: John Wroten, Howard Robbins, Maryanne Simonsen
Summary:
  Noise discussions
    Will review Standard Instrument Departure routes
    Coordinate with Tower manager for procedures and coordination
  Real Estate Values
    Unknown residential impacts
    Forecast positive commercial impacts

## Slide 6: Next Steps
Update full Airport Advisory Committee
Maintain relationship with McKinney staff